# TOLVEY | Public Commerce & Private Operations

TOLVEY

Isi Dokumen

1. Arti own shop yang resmi

2. Trust surfaces dan topologi

3. Public commerce layer

4. Private operations/control plane

5. Distribution/demand: internal control, public outputs

6. Identity, authorization dan action safety

7. Canonical services and orchestration

8. Stack/provider selection and decision gates

9. Production-grade controls and enterprise evolution

10. Monitoring, finance truth and failure isolation

11. Indonesian business/legal launch register

12. Current gaps and build sequence

13. Acceptance tests for layer separation (target, not executed)

14. Official-source register — reviewed 2026-10-01

# TOLVEY — Public Commerce & Private Operations Architecture

Versi 1.0 — 2026-10-01. Status: spesifikasi target dan rekomendasi, bukan implementasi baru, sertifikasi enterprise, atau commerce production yang sudah aktif.

Baseline dokumentasi: bed6200ceb3fda039468b3876888537a253342a4. Last deployed code: d73a4dfba04c8207f2b5f440e0052840cefdfc3d. Repo: https://github.com/Sparkmind-obp-off/Tolvey, branch main, workspace /home/user/webapp.

## Ringkasan keputusan

TOLVEY dibangun sebagai platform commerce publik milik TOLVEY, didukung control plane operasi privat, bukan satu dashboard internal yang diberi tombol beli, dan bukan marketplace multi-vendor V1.

Pisahkan pengalaman dan privilege, jangan menggandakan product/order truth. Pilihan awal: modular Hono/TypeScript pada Cloudflare Pages, D1 canonical, private R2 untuk aset, Duitku POP sebagai adapter. Tambahkan identity operator, customer ownership/recovery, transactional email dan monitoring sesuai gate; bukan mengganti semuanya dengan framework/provider baru.

Arsitektur memiliki dua lapisan bisnis besar dengan beberapa trust surface:

- Public commerce layer: public storefront + protected customer experience + machine-facing provider ingress.

- Private/internal layer: operations console + domain commands + distribution/demand control + monitoring/reconciliation + future durable workers.

Public-facing tidak sama dengan anonymous access. Customer area adalah pengalaman publik untuk pelanggan, tetapi records/order/download tetap privat per pelanggan. Provider callback terbuka secara jaringan namun hanya boleh mengubah truth setelah autentikasi provider dan validasi domain.

Tiga engine tetap Own Commerce, Distribution, Brand/Demand. Pemisahan public/private adalah dimensi akses, bukan pengganti tiga engine atau offering tiers free/digital/services. Money Kit tetap hipotesis. Strategi: ONE PRODUCT, MANY DOORS.

## 1. Arti own shop yang resmi

Ada tiga jenis kesiapan yang perlu dibedakan:

- Identitas owned commerce: domain yang dikendalikan pemilik, identitas penjual/support yang benar, produk/terms yang jujur, checkout yang konsisten, customer receipt/status dan delivery.

- Production engineering: authorization, money integrity, private delivery, kegagalan/retry, operational visibility, monitoring, release/recovery dan environment separation yang terbukti.

- Legal/business readiness Indonesia: pemilik menentukan identitas/bentuk usaha, perizinan yang relevan, pajak, PSE/PMSE, consumer obligations dan PDP dengan bukti/proses yang sesuai. Desain software bukan surat izin atau penilaian hukum final.

Target tolvey.biz.id belum dikonfigurasi. Tidak ada registrasi PSE/perizinan/sertifikasi compliance yang diverifikasi dalam sesi ini. Public storefront TOLVEY tidak berarti PSE Lingkup Publik dalam terminologi hukum; platform usaha yang dapat diakses masyarakat dapat termasuk PSE Lingkup Privat. Jangan menyamakan public UI dengan klasifikasi lembaga publik [S8].

## 2. Trust surfaces dan topologi

### Model logis

Traffic: social / personal brand / search / approved ads / external listings
    |
    +--> Public TOLVEY storefront --> Protected customer checkout/order/access
    |                                      |
    |                                 Commerce commands
    |                                      |
    +--> Approved external checkout --> Verified external intake (future)
                                           |
Operator --> Private Ops (verified identity + permissions)
                         |
             Shared canonical domain/services
                         |
       D1 catalog / snapshots / receipts / events / entitlements (future)
                         |
               Private versioned R2 assets (future)

Duitku callback --> Provider-authenticated ingress --> Canonical transition
Side effects   --> Durable receipt/outbox (when implemented) --> email / worker
Telemetry      --> Restricted operations signals; never financial source of truth

### Host/path strategy — target, bukan DNS/routes live

| Surface | Target contoh | Akses dan tujuan |
| --- | --- | --- |
| Storefront | tolvey.biz.id, /products, /services, /help, /policies | Anonymous curated content dan active catalog; endpoint names perlu finalisasi saat build |
| Customer | same origin /checkout, /orders, /access | Session/ownership-protected; no general admin rights |
| Internal awal | /ops dan API ops namespace pada deployment yang sama | Cloudflare Access BYOK + verified identity + app permissions; fail closed pada semua origin |
| Internal terpisah kelak | ops.tolvey.biz.id | Optional isolation saat kompleksitas/team membenarkan; bukan proyek baru wajib sekarang |
| Provider ingress | existing /api/provider/duitku-pop/callback | Tidak diberi operator login/Turnstile; tetap provider signature/context verification; production masih disabled |
| Assets | private R2 binding, bukan public download bucket | Stream melalui authorized entitlement; public preview terpisah |
| External channel links | Destination registry yang di-review | Allowed origin/listing; bukan arbitrary URL redirect |

Mulai satu deployment modular dengan namespace terpisah, paling hemat integrasi. Itu pemisahan logis, bukan blast-radius isolation penuh: satu kompromi runtime dengan D1 binding tetap berisiko luas. Jika ops dipisah deployment, public Pages project existing tetap canonical; internal Worker adalah komponen beralasan, bukan random replacement project. Setiap komponen baru, domain, binding dan deploy perlu authorization tersendiri.

Tolak unknown Host untuk protected surfaces, audit Pages default/immutable/preview origins dan path normalization. UI tersembunyi/noindex bukan security. Direct pages.dev tidak boleh menjadi bypass ops/customer auth. Jangan hanya melindungi ops subdomain sementara API yang sama masih anonim di domain publik. Customer cookie host-only, Secure/HttpOnly/SameSite; jangan share cookie ke seluruh subdomain. Credential di URL/query dilarang.

## 3. Public commerce layer

### Minimum customer-facing product

| Kemampuan | Minimum launch requirement | Deferred |
| --- | --- | --- |
| Brand home/shop | Identitas TOLVEY, manfaat, katalog active dan CTA jelas | Banyak layout/campaign page tanpa offer |
| Product detail | Buyer/job, contents, preview, format/compatibility, pinned version, license, authoritative Offer price dan limitations | Reviews hanya jika genuine; bundles setelah grant rules |
| Services | Capability, scope boundaries, inquiry/support path | Instant purchase untuk bespoke scope yang belum pasti |
| Checkout | One offer/order, quantity 1, canonical IDR, minimum contact/policy acceptance, ownership, stable idempotency | Cart, coupons, subscription/affiliate engine |
| Payment | Server initiation/reservation, trusted provider redirect, verified callback/status; no browser-paid flag | Popup/custom method UI bukan gate |
| Order/status | Pending/confirmed/delivery issue/expired states untuk pemilik order | Public UUID lookup atau client status override |
| Access/delivery | Payment-gated entitlement ke immutable version, private stream, safe retry/support | Customer library lintas perangkat hanya setelah recovery/identity siap |
| Help/trust | Real seller/support contact, terms/license/refund/cancellation/privacy, delivery promise sesuai kemampuan | Fake badges, testimonials atau generic legal templates dianggap approval |
| Receipt/communication | Safe purchase summary/status; email bila menjanjikan recovery/notification | Delivered email bukan payment/delivery proof |
| Discovery/SEO | Canonical URLs, published sitemap, honest structured data, titles/social previews, archive/404 behavior | SEO mass generation tanpa useful content |
| Performance/accessibility | Semantic SSR, mobile/keyboard/labels/focus/errors, small JS dan assets | Heavy SPA hanya demi dashboard-look |

Search/filter catalog hanya bila cukup item; satu produk tidak membutuhkan search engine. Initial free product bisa memakai grant/download terpisah; tidak perlu fake payment Rp0. Structured data tidak boleh mengarang rating, stock, sold count atau sale price. Paid assets tidak pernah masuk /public/static.

### Customer isolation

Guest-first scoped session cukup untuk first loop; tidak wajib membangun social login/member subscription. Server memverifikasi principal → owned order → action pada setiap read/initiate/download/recovery. Order UUID/email bukan credential. Customer recovery membutuhkan verified email flow atau assisted verification yang didokumentasikan dan disetujui; jangan menjanjikan magic link yang belum dibuat.

Proposal recovery token: random high-entropy, hashed persistence, one-time/expiry/purpose/order bound, issue/use/revoke audit, rate limiting dan non-enumerating response. Hindari secrets pada URL; bila recovery email perlu link token, gunakan deliberate one-time exchange flow dengan referrer/log suppression dan immediate clean redirect, bukan general credential query yang terus dipakai. Pilihan token transport final membutuhkan security review. Cookie mutation memiliki origin/CSRF checks; idempotency scope terikat principal, bukan single-service global key existing.

Public catalog caching bisa ditambahkan setelah invalidation/publication/version policy terbukti; checkout/status/access/ops no-store. Public page yang menampilkan catalog cache bukan price authority saat createCheckout. Tidak ada customer data pada cache/CDN HTML publik.

## 4. Private operations/control plane

Private layer mengelola operasi bisnis, tidak menjadi landing page pelanggan. Console adalah UI di atas bounded commands dan safe read views, bukan editor database bebas.

| Modul | First useful scope | Data/aksi yang tidak boleh diekspos publik |
| --- | --- | --- |
| Product/offer control | Draft, review, validate package, publish/unpublish, version/manifest | Private assets, drafts, publication audit |
| Commerce operations | Order list/detail, normalized payment/fulfillment, exceptions | Customer contact, provider receipts/references dan operational metadata |
| Fulfillment/support | Entitlement/access issue, verified recovery, retry dengan stable receipts | Cross-customer grants, operator manual file leak |
| Reconciliation/finance view | Ambiguous/late/missing callbacks, fees/refund/settlement evidence | Mark-paid tanpa verification, fabricated refund completion |
| Distribution desk | Channel admission, listing/version/offer mapping, approved links, manual evidence import | Seller credentials, channel-order exports, private costs |
| Demand/brand desk | Evidence, hypotheses, content briefs/calendar, creatives/campaign/source/destination, experiment results | Customer/lead PII, budgets, private strategy; no fake signal |
| Service operations | Qualified inquiry, scope/capacity, milestones, deliverables/acceptance | Client-confidential materials; no silent master product mutation |
| Reliability desk | Incidents, health/config-safe summary, pending job age, failure/alert/runbook | Secret values, raw callbacks/body/logs; no public diagnostics dump |
| Governance | Principals/permissions, audited changes, export policy, release/migration history | Infrastructure tokens, emergency access/recovery credentials |

Launch first: narrow publication workflow + order/exceptions/support view. Demand/distribution desk mula-mula structured records + manual operations; tidak wajib membangun scheduler/content automation agar produk dapat dijual.

Data D1 yang diusulkan: operator principals/permissions, publication audit, session/contact/policy, asset manifests, entitlements, exception/support cases, channel/listing/external origins, campaign/demand experiments dan notification/outbox receipts hanya saat capability membutuhkan. Ini belum tabel implemented. Tidak perlu CRM lengkap, financial ledger lengkap atau project-management suite V1.

## 5. Distribution/demand: internal control, public outputs

| Engine | Internal work | Public/output work |
| --- | --- | --- |
| Own Commerce | Product/version/offer approval, operations, support | Official product/service pages, supported checkout and customer delivery |
| Distribution | Policy/account/fees review, listing mapping, import/reconcile | External listing, storefront link, external checkout/delivery yang diizinkan |
| Brand/Demand | Evidence/experiment, content plan, personal-brand relationship, attribution/spend review | Social posts, product demos, search content, approved ads/landing links |

Menyimpan planning secara internal tidak membuat traffic/listings tersembunyi. Traffic masuk ke own shop atau eligible external checkout. Return/status/customer links berbeda dari campaign links: payment/order references tidak diselipkan sebagai UTM analytics.

### Outbound traffic contract

- Default: approved direct links yang clearly labeled sebagai external purchase/support; tidak perlu redirect service untuk semua klik.

- Bila click-out tracking diperlukan, public route menerima opaque approved destination ID, bukan caller-supplied URL. Registry mencatat channel/listing/product/version, allowlisted HTTPS destination, owner dan policy review.

- Reject arbitrary next/redirect URL, localhost/private IP/userinfo/scheme/host mismatch dan disabled destination. No open redirect, no automatic attachment of email/order/session/token.

- Capture bounded source/campaign/destination fact sesuai privacy policy; record click ≠ external checkout/payment. Adblock/missing attribution tetap UNKNOWN.

- Jika registry/telemetry gagal, jangan mengganggu paid order/access. Hanya gunakan fallback destination yang already approved; tidak mengalihkan trafik ke channel acak.

- External sales intake future memakai unique (channel, external_order_id), verified evidence dan canonical mapping. Jangan membuat own-shop CheckoutSession atau Duitku invoice untuk external payment.

- Indonesia TikTok Shop saat ini tidak mendukung virtual products/services; TikTok content tetap demand channel bila aturan promosi/link mengizinkan (docs/32). No fake physical shipment/policy evasion.

Public marketing boleh mulai dengan produk/preview yang jujur dan CTA inquiry/unavailable. Paid CTA dan ads conversion claims menunggu purchase/delivery gates serta spend approval.

## 6. Identity, authorization dan action safety

### Operator identity recommendation

Gunakan Cloudflare Access pada owner-account BYOK untuk boundary internal, dengan IdP yang bisa menegakkan MFA, explicit allowlist, short sessions dan recovery/offboarding. Ini rekomendasi, bukan Access configured atau account entitlement verified.

Backend tetap memverifikasi signed Cf-Access-Jwt-Assertion: fixed trusted issuer/JWKS URL, allowed algorithm, expected audience, signature, expiry dan identity → enabled principal/permissions. Jangan trust email header, decode-only JWT, request-defined issuer/JWKS, atau cookie presence. Cache public keys bounded; refresh rotation; invalid/unknown key/config deny. Existing diagnostic operator bearer tetap server-only diagnostic, bukan ops login [S1].

BYOK Access identity dan app record/action authorization adalah berbeda dari Genspark Hosted route-admission descriptor. Project ini tidak berpindah ke Hosted atau mengubah descriptor. Jika deployment path nanti berubah, route admission mengikuti mekanisme platform; jangan menirunya dengan frontend JavaScript.

### Proposed permissions — deny by default

| Principal | Allowed scope | Explicit denial |
| --- | --- | --- |
| Anonymous | Published public catalog/help, approved external destinations | Draft/order/contact/asset/ops/diagnostics |
| Customer session | Own checkout/order/access/support | Other orders; publication; finance/ops |
| Product operator | Product drafts/package QA, submit review | Mark-paid/refund, other customer exports, infra tokens |
| Support operator | Minimum related order/contact, verified recovery/request refund | Bulk finance export, product prices, unrestricted grants |
| Commerce/finance reviewer | Reconcile verified payment/refund/settlement evidence | Arbitrary paid flag, unreviewed external invoice re-initiation |
| Growth operator | Approved listings/campaigns/aggregate evidence | Provider secrets/individual purchase access |
| Owner/release operator | Approved publication/permissions/release decisions | Bypassing provider evidence or unrecorded destructive SQL |
| Service principal / consumer | Named bounded job/command with scoped credentials | General operator/customer capability |

Initial one founder can hold several permissions; audit records actual actor. Two-person review is optional until another authorized reviewer exists; never claim separation of duties when one person approves themselves. High-risk changes use explicit confirmation/reason/current revision, step-up identity when available, preview/dry-run and immutable receipt. Offboarding disables principal independent of still-valid JWT; cached sessions must not override revocation indefinitely.

Customer vs operator vs service auth are separate contexts. CSRF/origin controls still apply to cookie/browser commands behind Access. Machine callback never requires customer/operator cookie or human CAPTCHA. Provider signature/context/state validation and bounded abuse controls remain mandatory.

## 7. Canonical services and orchestration

Initial architecture remains modular application: public/customer/ops handlers call the same narrow domain services. Domain layer owns publication and transaction rules; D1 atomic batch/CAS/immutable receipt preserves truth. No browser direct D1/R2/provider-secret access, no arbitrary state patch.

Potential module boundaries: catalog/publication, customer session, checkout/payment gateway, fulfillment/access, support/exceptions, external intake, growth records and reporting. Share reviewed domain contracts; not an independent product/payment model per UI.

If internal UI becomes a separate Worker, use a verified scoped service boundary to canonical commands. A service binding removes public Internet ingress need but is not a substitute for caller/action authorization. Avoid independent raw table writes by separate public/ops applications. D1 bindings are not fine-grained row-role credentials; logical permissions in one runtime do not provide database-level blast-radius isolation [S2].

### Durable work without premature automation

- Initially: synchronous canonical commit + operator-visible exception + explicit reconcile action is enough for low volume. No fire-and-forget email/payment side effect.

- When reliable email/retries become necessary: persist durable outbox intent in the same canonical batch as triggering event; stable event/job ID, command version, minimal reference, status/attempt/time. Job claims bounded lease/CAS; actual send/outcome uses durable receipt. No raw customer PII/secrets in queue payload.

- An explicitly operated drain can start first; if promised timing cannot rely on manual drain, a scheduled/queue worker becomes a release dependency, not endlessly deferred.

- With Cloudflare Queues, delivery is at least once; dedup, bounded retry/backoff, DLQ, replay controls and monitoring required. Pages can produce messages but needs separate consumer Worker [S2/S3]. No queue exactly-once claim.

- Automatic retries must not apply to ambiguous RESERVED invoice creation. Provider reconciliation precedes a reviewed recovery action. Retrying notification send is not permission to create another invoice.

- Cloudflare Workflows is a later candidate for genuinely durable multi-step/human approvals, not needed just to display a dashboard. Workflows retries do not undo external side effects; command/receipt/idempotency rules still apply [S4].

Queue/outbox/Workflows/scheduler are target options, not current resources. BYOK supports a reviewed dedicated Worker deployment; existing Pages config cannot blindly host a queue consumer or scheduled handler. No platform Hosted binding compatibility presumed and no Node daemon at runtime.

## 8. Stack/provider selection and decision gates

| Component | Recommendation | Status / why / adoption gate |
| --- | --- | --- |
| Web/API | Keep Hono + TypeScript + existing Pages/Vite | Implemented; enough for SSR storefront/ops. No framework rewrite for enterprise appearance |
| Canonical database | Keep D1; indexed bounded queries, additive migrations | Implemented foundation/local transaction; production transaction release pending. Measure query/lock/storage limits before considering another DB |
| Asset storage | Private R2 + D1 version manifest/entitlement | Planned required for own paid file delivery; no paid files public bucket |
| Payment | Existing Duitku POP adapter | Production connection verified only; actual commerce live gate pending. No second provider solves missing customer/delivery flow |
| Operator identity | Cloudflare Access + MFA-capable IdP | Proposed launch-critical before ops HTTP writes; account/plan/team ownership/audience config to verify |
| Customer identity | First-party scoped guest session and verified recovery | Proposed; managed auth optional if customer accounts/library/org needs justify it. Customer login is not operator Access login |
| Abuse controls | Turnstile server verification when warranted + deployment-compatible rate limits | Required design; test Pages/BYOK support and failure path. Not financial dedup/accounting |
| Transactional email | Resend as preferred candidate, alternatives only if needed | Needed if email recovery/receipts promised; owned verified sender domain/DNS, budget, data processing and API delivery-webhook review before adoption [S5] |
| Infrastructure telemetry | Pages-compatible logs/tail plus D1 operational exceptions + independent HTTPS monitoring | Launch minimum; verify actual project log/alert/export capability, not assume all Workers features apply to advanced-mode Pages [S6] |
| Error tracing | Sentry optional after compatibility/privacy proof | Official SDK guidance requires nodejs_compat; current repo deliberately lacks it. No drop-in assumption; review Pages/Hono integration, payload scrubbing and compiled regression first [S7] |
| Public performance analytics | Cloudflare Web Analytics candidate | RUM/page analytics only, not sales truth. Beacon/CSP and account/domain/config review; business attribution facts remain internal [S10] |
| Reliable async | D1 durable outbox first; Queue consumer Worker when delivery timing/retries require | Conditional reliability feature with deployment/plan/budget/recovery tests; not speculative content automation |
| Long-running orchestration | Cloudflare Workflows later | Genuine multi-step/human approvals trigger adoption; no blanket enterprise stack requirement |
| Customer/growth analytics suite | Defer PostHog/large CRM/BI/CDP | Not researched/selected/provisioned; cannot outrank first canonical loop, privacy and traffic evidence |

No need for Redis, Kubernetes, self-hosted PostgreSQL, event bus, full ERP, AI agents or heavy commerce framework at current volume. No prohibition on future scale: add only with measured bottleneck, capability owner, security/data processing, full landed cost, environment/testing, rollback and exit/export plan. Do not buy multiple overlapping auth/email/analytics providers.

### Budget and account gates

Pricing/quotas vary. No monthly cost or SLA promised without checking actual owner plan. Build a budget worksheet from: Worker requests/CPU, D1 reads/writes/storage, R2 storage/operations, identity seats, email volume, logs/export retention, monitoring, queue/workflow consumption, payment/channel fees and support labor. Founder sets cap/alerts; unknown costs stay unknown.

Choose account ownership under TOLVEY, least-privilege CI credentials, production/test separation and documented transfer/revocation. Credentials installed only during an authorized implementation/release, never in this concept session. No uploaded-secret read needed here.

## 9. Production-grade controls and enterprise evolution

Production-grade is evidence, not a stack badge. Recommended launch acceptance:

- Reviewed threat model: IDOR/cross-customer access, ops origin bypass, CSRF, XSS, open redirect, forged provider event, leaked asset/token, duplicate side effects and excessive exports.

- Record/action permissions, MFA-backed ops identity, session lifecycle/recovery, immutable audit and bounded input/query/PII.

- Safe logs/errors, request/operation references, config availability, metrics and alert ownership. Audit history is not just short-retention telemetry.

- Version-pinned private assets, publication gates, consent/policy purpose/retention, consumer/support/refund procedures and legal review.

- Isolated local/test/approved sandbox; preview no production DB; release review/additive migration/fresh+upgrade compatibility, disabled-new-checkout switch and non-destructive app rollback.

- Rehearsed data/asset recovery, protected backup/export, evidence of recovery target and reconciliation of provider payments after restore. No restore strategy deleting paid facts unnoticed.

- Verified integrated customer cycle and operator failure resolution; separate authorization for production schema, keys, domain and controlled payment.

### Proposed service objectives, not contracted SLA

Before launch define measured window, owner, budget and alert threshold for storefront/status availability, safe checkout-initiation errors/latency, accepted payment-to-access delay, oldest pending exception/outbox job, missing assets and support response. Public uptime alone cannot prove ability to pay/deliver. No 99.99%/instant-delivery promise without measurement/provider limits and recovery capacity.

Decide RPO/RTO from cost/customer impact and rehearse non-production. D1 Time Travel window is plan-dependent, not proof of TOLVEY recovery readiness. Restore can lose internal post-bookmark changes while provider payments survive; freeze affected writes and reconcile before reopening. Asset rollback must restore correct purchased version, not only current catalog.

### Enterprise-oriented later controls

More staff/clients or contractual needs can justify actual reviewer separation, SSO/SCIM/offboarding, granular audit/export permissions, longer protected audit retention, incident/on-call process, independent security assessment, data processing/vendor register, dependency/SBOM/release provenance, load tests and split public/internal deployment. Compliance certification needs its own program/audit; this document does not imply ISO/SOC2/PCI certification. TOLVEY delegates card entry to provider; that alone is not a blanket PCI compliance determination.

## 10. Monitoring, finance truth and failure isolation

| Signal | Internal action | Public/customer behavior |
| --- | --- | --- |
| Anonymous catalog errors | Alert engineer; restore public projection | Honest temporary unavailable, no fake catalog |
| Ops identity/JWKS unavailable | Deny ops writes; assigned incident | Do not lock public product browsing unnecessarily |
| Provider unavailable/ambiguous initiation | Preserve reservation/pending + exception | Processing/support, never paid or duplicate invoice |
| Confirmed but delivery issue | Keep payment truth; assigned fulfillment case | Owned status shows issue and contact; retries authorized |
| Email send/bounce | Durable notification status + safe resend/recovery | Order/access stays canonical; no false product delivery claim |
| Growth telemetry outage | Record missing attribution; retry only allowed tracking | Purchase/access not blocked solely for analytics |
| DB unavailable | Fail new financial commands closed; incident/recovery | No new paid claim or entitlement from memory cache |
| Queue/DLQ backlog | Alert owner, inspect/replay bounded job IDs | Safe pending state; no duplicate fulfillment/payment |

Financial reporting uses verified canonical payments/external evidence, not Web Analytics, Sentry, queue delivery or email opens. Gross paid ≠ settlement ≠ recognized revenue/profit. Logs/analytics sampling cannot be the only audit of critical state transitions; persist appropriate canonical evidence atomically.

Workers telemetry may automatically include URLs/query/request metadata, even if console logs are sanitized. Review invocation-log settings, export destinations, scrubbing, access/retention and costs before enabling them [S6]. Customer/contact/token/raw callback values must not be sent to external telemetry by default.

## 11. Indonesian business/legal launch register

Source review supports a mandatory applicability/evidence review, not legal clearance:

| Item | Required owner action / evidence | Not claimed |
| --- | --- | --- |
| Seller identity/business | Verify legal identity/form, relevant NIB/KBLI/licensing and accurate contact | TOLVEY registration/license already approved |
| PSE classification/registration | Assess/register applicable private electronic system through official process; official criteria include offerings/trade and paid digital delivery [S8] | Public UI implies PSE Lingkup Publik, or domain gives exemption |
| PMSE/consumer contracts | Review applicable PP80/2019 and current implementing rules; disclosure, contract/receipt, complaints, delivery/refund commitments [S9] | Exhaustive legal analysis of all current obligations |
| PDP | Identify controller/processors, purpose/legal basis, minimum collection/retention/access, rights/incident process and cross-border/vendor review [S11] | Generic cookie banner or vendor badge proves PDP compliance |
| Tax/payment/payout | Professional review of actual business/transaction obligations; provider merchant eligibility/fees/settlement | Authenticated provider connection proves business/legal acceptance |
| IP/license/product claims | Own/permissioned assets, permitted template/platform licenses, honest limits | Money Kit/financial outcomes guaranteed |
| Marketing | Lawful claims, channel/ad policy, consent/opt-out and budgets | Internal growth dashboard permits every platform or spend |

Registration status, entity owner and legal decisions are sensitive internal records; public pages disclose only verified necessary details. Do not publish registration numbers/badges that have not been issued. Record owner, source, review date, applicability conclusion/evidence and unresolved items. This is not legal advice.

## 12. Current gaps and build sequence

Current code has read-only foundation UI/catalog, local transaction/POP contract and protected production connection check. It has no ops console/Access integration, customer ownership checkout, R2 entitlements, email recovery, channel/demand console, outbound registry, outbox/queue/workflow, advanced telemetry or legal-readiness evidence. Documentation commit does not redeploy code.

| Priority | Slice / deliverable | Gate |
| --- | --- | --- |
| P0 | Public/internal policy contract, operator identity/offboarding, audited draft/review/publication, one real product page | Ops denied without verified identity, missing package blocked, drafts hidden, active page safe; payment remains closed |
| P0 | Customer session/contact/policy + owned checkout/status | Principal-scoped idempotency, other-customer denial, CSRF/abuse/expiry/recovery; server money |
| P0 provider | Separate Phase 3 actual deployed sandbox initiation/payment/callback/status/reconcile | Existing live gate still required; no stub/production-auth substitution or env spoof |
| P0 | Private version delivery + operator order/exception/support view | Payment-gated grant, pinned bytes, unpaid/other recipient denied, paid failure recoverable |
| P0 release | Business/legal register + domain/identity, recovery/alerts and authorized Phase 7 release | Evidence-based owner/legal/security review, approved migrations/keys/DNS/payment, real controlled delivery |
| P1 | Distribution/demand desk + approved destinations/manual external intake | Policy/version/source/evidence unique; open redirect and data leak denied; no fake sale |
| Conditional | Email/outbox/drain/queue and fuller monitoring | Adopt when promised timing/recovery needs it; tests for duplicate/timeout/DLQ/replay |
| Later | Service milestones/customer library, role separation, split deployments/Workflows/analytics automation | Real scope/team/load/economic justification, reviewed boundaries |

Preserve phases 0–8; these are slices/dependencies, not new A/B/C phases. An enterprise-looking dashboard is not a prerequisite to public launch; identity/permissions and smallest useful operational controls are. Independent product QA/content/read-only page work can proceed while provider gate blocked under separate request. No payment/deploy/DNS/resource change authorized by this conceptual request.

## 13. Acceptance tests for layer separation (target, not executed)

- Anonymous can see published product/help, cannot see draft/ops/order/assets.

- Customer A cannot enumerate/read/initiate/download/recover Customer B, including replaying another customer's idempotency key.

- Missing/forged/expired/wrong-audience Access identity denies ops on custom and default/immutable/preview origins; disabled principal denied despite otherwise valid token.

- Growth operator cannot read payment/customer contact or publish unapproved offer; support cannot export unrestricted finance or create arbitrary entitlement.

- Cookie mutation fails CSRF/origin tests; machine callback remains reachable without human challenge but rejects invalid signature/money/reference/state.

- Outbound destination ID never accepts arbitrary URL; disabled listing fails; no order/token/PII in external URL/referrer/telemetry.

- Publish requires valid real package/terms and active parents; unpublish stops new checkout but preserves prior purchased version.

- Duplicate callback/job/import produces one canonical transition/grant; at-least-once delivery never means extra sale.

- Provider timeout leaves ambiguity visible; retry cannot delete RESERVED/create new invoice; late paid after expiry routed to reviewed exception.

- Missing object/email bounce/JWKS/analytics/queue outage produces correct isolated failure and safe support, not fabricated payment/delivery.

- Public cache cannot leak private response/credentials; public product changes do not rewrite purchase snapshots.

- Fresh/upgrade migrations and compiled Worker/browser behavior pass; app rollback/data recovery reconciles external paid events and correct version assets.

No new acceptance test or production penetration test is claimed passed by this design. Last full runtime suite: inherited 237; this document's validation is link/content/file integrity and source/config unchanged, reported in delivery.

## 14. Official-source register — reviewed 2026-10-01

- S1 — Access JWT verification: https://developers.cloudflare.com/cloudflare-one/access-controls/applications/http-apps/authorization-cookie/validating-json/ — Worker must validate signature/issuer/audience; JWKS rotation. No Access resource configured.

- S2 — Pages bindings: https://developers.cloudflare.com/pages/functions/bindings/ — D1/R2/service bindings and queue producers; Pages cannot consume queue events, separate Worker required. Actual project capability/config must be tested.

- S3 — Queue delivery: https://developers.cloudflare.com/queues/reference/delivery-guarantees/ — at least once and consumer dedup required. No queue created.

- S4 — Durable workflows: https://developers.cloudflare.com/workflows/ — durable steps/retry/wait events; conditional future choice.

- S5 — Email sender domains: https://resend.com/docs/dashboard/domains/introduction — domain ownership/verification, subdomain reputation segmentation; not mailbox hosting/account approval or guaranteed inbox delivery.

- S6 — Workers Logs: https://developers.cloudflare.com/workers/observability/logs/workers-logs/ — logs/sampling/retention, invocation URL metadata, export; verify Pages-specific capability instead of copying Workers-only config blindly.

- S7 — Sentry Cloudflare: https://docs.sentry.io/platforms/javascript/guides/cloudflare/ — official SDK integration guidance, nodejs_compat and Pages/Hono distinctions; privacy/data collection review needed. Optional, not installed.

- S8 — Komdigi PSE criteria: https://pse.komdigi.go.id/panduan/kriteria-pendaftaran-pse-lingkup-privat — rendered content confirms offering/trade and paid digital delivery criteria and obligation when criteria met. Not a registration-status lookup or legal determination for TOLVEY.

- S9 — PMSE: https://jdih.kemendag.go.id/peraturan/peraturan-pemerintah-nomor-80-tahun-2019-tentang-perdagangan-melalui-sistem-elektronik — rendered official record: PP80/2019 PMSE, status Berlaku; full legal-text/current implementing-rule analysis not performed.

- S10 — Web performance analytics: https://developers.cloudflare.com/web-analytics/about/ — privacy-first RUM/page performance, not canonical sales metrics.

- S11 — PDP official reference located: https://peraturan.bpk.go.id/Details/229798/uu-no-27-tahun-2022 — official search metadata identified UU27/2022; full text/applicability not analyzed in this session.

PSE and JDIH initial plain crawl returned page shell; JS-rendered retry retrieved substantive content. Other technical references retrieved directly. Research is not vendor/account/legal approval. Related full-cycle specification: docs/19; gates: docs/15; business strategy: docs/39/34; ops: docs/10; metrics: docs/27.